## 2. Planning and Requirements Analysis

### 2.1 Software Purpose and Scope

EduAdapt is a personalized learning app made to fix the "one-size-fits-all" issue in traditional education. Usually, giving the same materials to every student makes fast learners get bored while slow learners fall behind. This app tracks student performance in real-time to build custom learning paths.

The scope covers a mobile app for students, teacher dashboard within the mobile app, and a Python recommendation engine running in the background. The backend reads student data to change quiz difficulty, save personal notes, trigger push alerts, and handle a basic badge reward system. The system runs on just two main roles: Students and Teachers.

### 2.2 Feasibility Study

- Technical Feasibility: The tech stack we chose is highly accessible and proven. We will build cross-platform mobile screens using React Native (for both iOS and Android). For handling API requests and running the recommendation logic, Node.js and Python are fully capable. All data will be stored securely on MongoDB cloud clusters.

- Financial Feasibility: Since this is an academic prototype, development costs are practically zero. The team will use their personal laptops for coding and run the app on the free tiers of cloud services like AWS, Firebase, or MongoDB Atlas.

- Operational and Time Feasibility: The project easily fits into a single semester by working in two-week Agile/Scrum cycles. We split the technical responsibilities according to our individual skills to avoid any project delays.

### 2.3 Group Roles and Responsibilities

- Project Manager & System Architect [Eren Özkan]: Responsibilities: Oversees the SDLC lifecycle and project management. Responsible for designing the system architecture, UI/UX flow, Use Case and Class diagrams, database schema design, and QA testing processes. Ensures the alignment of the frontend-backend communication model (REST API).

- Requirements Analyst & Technical Lead [Ilgın İrem Demircan]: Responsibilities: Conducts requirements analysis and technical documentation. Responsible for defining the functional/non-functional requirements, literature review, deployment planning, maintenance strategy, and project conclusion.

### 2.4 Requirements Analysis & Specification

#### 2.4.1 Functional Requirements (FR)

- FR-1: The system shall let users register and log in, separating them into Student or Teacher accounts.

- FR-2: The system shall track student performance data, including quiz results and time spent on topics.

- FR-3: The system shall adjust the next module's difficulty level based on quiz scores (e.g., leveling up if the score is >= 85% or showing review material if the score is < 60%).

- FR-4: The system shall display class statistics, completion rates, and individual profiles on the teacher dashboard.

- FR-5: The system shall let students take personal notes during lessons and save them with a timestamp.

- FR-6: The system shall automatically award badges and daily streaks when a student completes milestones.

- FR-7: The system shall send automated push notifications if a user does not log into the app for 3 consecutive days.

#### 2.4.2 Non-Functional Requirements (NFR)

- NFR-1 (Performance): The application dashboard and dynamic suggestions shall load in less than 3 seconds.

- NFR-2 (Scalability): The backend server shall support up to 1,000 active users simultaneously without slowdowns.

- NFR-3 (Security): All user credentials and test scores shall be encrypted to comply with data privacy laws.

- NFR-4 (Availability): The application server and cloud database shall maintain a 99.5% uptime during the semester.

- NFR-5 (Usability): The application interface shall provide quick access to learning modules from the dashboard, ensuring a streamlined user experience with minimal navigation.